# Sprint Retrospective

* During your retrospective, spend at least 10 minutes talking over:
  + What went well
    - We got a lot done
  + What didn't go well
    - Peer review process is a bit slow
    - Communication lacking at the beginning of the sprint
  + What specific things you can do to improve
    - Implement Peer review into our standup routine
    - Meet more frequently
  + List the measurement criteria
  + Assign a percentage to each team member based on your metric specified in this sprint's planning
    - Andre: 7h -> 10 story points -> 25%
    - Emily: 13.5h -> 13 story points -> 35%
    - Karl: 7h -> 7 story points -> 20%
    - Maris: 8.25h -> 7 story points -> 20%
  + Include the scrum master, and all of the members of the group (marking those who are present).
    - All group members are present