# Sprint Retrospective

* During your retrospective, spend at least 10 minutes talking over:
  + What went well
    - Our tasks took less effort than anticipated
  + What didn't go well
    - We had to do a bigger strategy pivot than expected when we found a better method to complete the objective
    - Relationships between models were hard to figure out
  + What specific things you can do to improve
    - Push more often
    - Make sure task scope is fully understood as early on in the sprint as possible
  + List the measurement criteria
    - Based on story points
  + Assign a percentage to each team member based on your metric specified in this sprint's planning
    - Andre: 7h -> 10.5 story points -> 27%
    - Emily: 8.5h -> 11 story points ->28%
    - Karl: 5h -> 7 story points -> 18%
    - Maris: 6.5h -> 10.5 story points -> 27%
  + Include the scrum master, and all of the members of the group (marking those who are present).
    - All group members are present
    - Scrum Master: Emily