# Sprint Retrospective

* During your retrospective, spend at least 10 minutes talking over:
  + What went well
    - We got a lot of stuff done
  + What didn't go well
    - We underestimated some tasks
    - Karl’s computer destroyed itself
  + What specific things you can do to improve
    - Make tasks more specific
  + List the measurement criteria
    - Based on story points
  + Assign a percentage to each team member based on your metric specified in this sprint's planning
    - Andre: 8.5h -> 7.5 story points -> 20%
    - Emily: 9.5h -> 9.5 story points ->22%
    - Karl: 7.5h -> 7 story points -> 17%
    - Maris: 17.5h -> 7 story points -> 41%
  + Include the scrum master, and all of the members of the group (marking those who are present).
    - All group members are present
    - Scrum Master: Emily